TEST PLAN

SauceDemo Web Application

https://www.saucedemo.com/

| Document Title | Test Plan - SauceDemo |
| --- | --- |
| Project Name | SauceDemo Web Application Testing |
| Version | 1.0 |
| Prepared By | Darshan |
| Date | March 2026 |
| Status | Approved |

# 1. Introduction

This Test Plan document describes the testing approach, scope, objectives, resources, and schedule for testing the SauceDemo web application available at https://www.saucedemo.com/. This document is prepared before the start of testing activities to guide the entire testing process.

## 1.1 Purpose

The purpose of this Test Plan is to:

- Define the scope and objectives of testing for SauceDemo web application

- Identify the features to be tested and features not to be tested

- Define the testing approach, types and techniques to be used

- Identify the resources required for testing

- Define the entry and exit criteria for testing

- Identify the risks and mitigation plans

## 1.2 Project Overview

SauceDemo is a demo e-commerce web application provided by Sauce Labs for the purpose of practicing and demonstrating web application testing. The application includes features such as user login, product browsing, cart management, checkout process, and social media links.

# 2. Scope of Testing

## 2.1 In Scope

The following features/modules will be tested:

- Login Page - URL access, valid/invalid login, all user types, error messages

- Menu / Navigation - hamburger menu, all sub-options (All Items, About, Logout, Reset App State, Close)

- Products Page - product listing, images, prices, Add to Cart / Remove buttons, filter/sort

- Product Detail Page - product details, Add to Cart, Back to Products

- Shopping Cart - cart icon, cart count badge, product listing in cart, Remove button, Continue Shopping

- Checkout Flow - Your Information page, Checkout Overview page, Checkout Complete page

- Footer - Twitter, Facebook, LinkedIn social links, copyright text

- UI / UX - page titles, logo, cursor behavior on buttons

## 2.2 Out of Scope

The following will NOT be tested in this cycle:

- Backend / API testing

- Database testing

- Mobile application testing

- Performance / Load testing

- Security penetration testing

- Payment gateway (no real payment system exists)

# 3. Test Objectives

The main objectives of this testing are:

- Verify that all functionalities of SauceDemo work as per requirements

- Ensure the login module works correctly for all valid and invalid user scenarios

- Validate the complete checkout flow from adding product to cart to order completion

- Identify and report all defects/bugs found during testing

- Ensure the application is stable and user-friendly

- Verify all navigation links and social media buttons work correctly

# 4. Test Approach

## 4.1 Testing Types

| Testing Type | Description | Applicable |
| --- | --- | --- |
| Functional Testing | Testing all features work as expected | Yes |
| UI Testing | Verifying user interface elements and layout | Yes |
| Regression Testing | Re-testing after bug fixes | Yes |
| Smoke Testing | Basic sanity check of core features | Yes |
| Negative Testing | Testing with invalid inputs and wrong data | Yes |
| Performance Testing | Testing load and response time | No |

## 4.2 Testing Technique

- Black Box Testing - Testing without knowledge of internal code

- Equivalence Partitioning - Dividing inputs into valid and invalid classes

- Boundary Value Analysis - Testing at boundary conditions

- Exploratory Testing - Testing based on tester experience

# 5. Test Environment

| Component | Details |
| --- | --- |
| Application URL | https://www.saucedemo.com/ |
| Browser | Google Chrome (latest), Mozilla Firefox (latest) |
| Operating System | Windows 10 / 11 |
| Internet Connection | Required - Stable broadband connection |
| Device | Desktop / Laptop |
| Test Management Tool | Microsoft Excel |

# 6. Test Data

The following user credentials will be used for testing:

| Username | Password | Expected Behavior | Type |
| --- | --- | --- | --- |
| standard_user | secret_sauce | Login successful | Valid |
| locked_out_user | secret_sauce | User locked out error | Invalid |
| problem_user | secret_sauce | Login successful | Valid |
| performance_glitch_user | secret_sauce | Login with delay | Valid |
| error_user | secret_sauce | Login successful | Valid |
| visual_user | secret_sauce | Login successful | Valid |
| wrong_user | secret_sauce | Error message | Invalid |
| standard_user | wrong_pass | Error message | Invalid |

# 7. Entry and Exit Criteria

## 7.1 Entry Criteria (Testing Start Conditions)

Testing will begin only when all the following conditions are met:

- Test Plan is reviewed and approved

- Test Cases are prepared and reviewed

- Test environment is set up and accessible

- Application URL https://www.saucedemo.com/ is accessible

- Valid test data (usernames and passwords) are available

- Browser is installed and working

- Internet connection is available and stable

## 7.2 Exit Criteria (Testing End Conditions)

Testing will be considered complete when:

- All planned test cases are executed

- All High and Medium severity defects are reported

- Test Summary Report is prepared

- RTM (Requirements Traceability Matrix) is updated

- Defect Report is signed off by the tester

# 8. Test Deliverables

| Sr. | Deliverable | Description | Status |
| --- | --- | --- | --- |
| 1 | HLR (High Level Requirement) | List of all functionalities to be tested | Completed |
| 2 | Test Cases | 69 detailed test cases covering all modules | Completed |
| 3 | Test Plan | This document - testing strategy and approach | Completed |
| 4 | Defect Report | All bugs found during testing | Completed |
| 5 | RTM | Requirements Traceability Matrix | Completed |
| 6 | Test Summary Report | Final summary after test execution | Pending |

# 9. Roles and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| Tester | Darshan | Prepare & execute test cases, report defects, prepare all test documents |
| Test Reviewer | Senior QA / Trainer | Review test cases, test plan and defect reports |

# 10. Test Schedule

| Sr. | Activity | Description | Duration | Status |
| --- | --- | --- | --- | --- |
| 1 | Requirement Analysis | Study website and features | 1 Day | Done |
| 2 | Test Planning | Prepare this Test Plan document | 1 Day | Done |
| 3 | HLR Preparation | List all functionalities | 1 Day | Done |
| 4 | Test Case Writing | Write all 69 test cases | 2 Days | Done |
| 5 | Test Execution | Execute all test cases | 2 Days | Done |
| 6 | Defect Reporting | Log all found defects | 1 Day | Done |
| 7 | RTM Preparation | Map requirements to test cases | 1 Day | Done |
| 8 | Test Summary Report | Final summary and sign-off | 1 Day | Pending |

# 11. Risks and Mitigation

| Sr. | Risk | Severity | Mitigation |
| --- | --- | --- | --- |
| 1 | Website may be down or inaccessible | High | Test during off-peak hours, use backup network |
| 2 | Browser compatibility issues | Medium | Test on Chrome and Firefox both |
| 3 | Test data credentials may change | Medium | Verify credentials before starting test execution |
| 4 | Internet connection failure during testing | Medium | Use stable internet, have mobile hotspot as backup |
| 5 | Insufficient time for complete testing | Low | Prioritize high severity test cases first |

# 12. Defect Management

## 12.1 Defect Severity Levels

| Severity | Definition | Example |
| --- | --- | --- |
| High | Critical bug - feature completely broken | Login not working, checkout not working |
| Medium | Major bug - feature partially not working | About page opens wrong URL |
| Low | Minor bug - cosmetic or UI issue | Cursor not showing hand symbol on button |

## 12.2 Defect Priority Levels

- High - Must be fixed immediately before release

- Medium - Should be fixed in current release

- Low - Can be fixed in next release

# 13. Approval and Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Tester | Darshan |  | March 2026 |
| Reviewer |  |  |  |

Document Version: 1.0 | Prepared by: Darshan | Date: March 2026