TEST SUMMARY REPORT

SauceDemo Web Application

https://www.saucedemo.com/

| Document Title | Test Summary Report - SauceDemo |
| --- | --- |
| Project Name | SauceDemo Web Application Testing |
| Version | 1.0 |
| Prepared By | Darshan |
| Date | March 2026 |
| Test Execution Period | March 2026 |

# 1. Objective

This Test Summary Report provides a complete overview of the testing activities performed on the SauceDemo web application. It summarizes the test execution results, defects found, and the overall quality status of the application.

# 2. Test Scope Summary

The following modules were covered during testing:

- Login Page - URL access, all user types, valid/invalid credentials, error messages

- Menu / Navigation - hamburger menu, All Items, About, Logout, Reset App State, Close button

- Products Page - product listing, images, prices, Add to Cart, Remove, filter/sort options

- Product Detail Page - product details, Add to Cart, Back to Products button

- Shopping Cart - cart icon, badge count, product listing, Remove button, Continue Shopping

- Checkout Flow - Your Information page, Checkout Overview, Checkout Complete page

- Footer - Twitter, Facebook, LinkedIn buttons, copyright text

- UI / UX - page titles, Swag Labs logo, cursor behavior

# 3. Test Execution Summary

| Metric | Count | Percentage |
| --- | --- | --- |
| Total Test Cases Written | 69 | 100% |
| Total Test Cases Executed | 69 | 100% |
| Test Cases Passed | 60 | 86.95% |
| Test Cases Failed | 9 | 13.04% |
| Total Defects Found | 9 | - |
| Blocked Test Cases | 0 | 0% |
| Not Executed | 0 | 0% |

# 4. Module-Wise Test Results

| Sr. | Module | Total TC | Pass | Fail | Defects | Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Login Page | 14 | 13 | 1 | 1 | Fail |
| 2 | Menu / Navigation | 8 | 6 | 2 | 2 | Fail |
| 3 | Products Page | 7 | 7 | 0 | 0 | Pass |
| 4 | Filter / Sort | 6 | 4 | 2 | 2 | Fail |
| 5 | Product Detail Page | 3 | 3 | 0 | 0 | Pass |
| 6 | Shopping Cart | 7 | 6 | 1 | 1 | Fail |
| 7 | Checkout Flow | 12 | 10 | 2 | 2 | Fail |
| 8 | Footer | 4 | 4 | 0 | 0 | Pass |
| 9 | UI / Page Titles | 8 | 8 | 0 | 0 | Pass |
| TOTAL |  | 69 | 60 | 9 | 9 | - |

# 5. Defect Summary

| Defect Category | High | Medium | Low |
| --- | --- | --- | --- |
| Total Defects Found | 3 | 3 | 3 |
| Defects Open | 3 | 3 | 3 |
| Defects Closed | 0 | 0 | 0 |

# 6. Failed Test Cases

| TC ID | Func ID | Test Case Name | Actual Result | Defect ID |
| --- | --- | --- | --- | --- |
| 3 | 2 | check login with locked_out_user | User locked out error message | 1 |
| 17 | 3.2 | check About in menu | Opens wrong page | 2 |
| 19 | 3.3 | check Reset App State - resets Add to Cart button | Remove button not reset | 3 |
| 21 | 3.4 | check menu closes by clicking outside | Menu stays open | 4 |
| 30 | 5 | check filter button cursor | No hand cursor on hover | 5 |
| 36 | 6 | check filter icon symbol click | Icon symbol not clickable | 6 |
| 40 | 8 | check cart button cursor | No hand cursor on hover | 7 |
| 48 | 4.2 | check Checkout with empty cart | Checkout proceeds with empty cart | 8 |
| 54 | 4.2 B.a | check Cancel on Checkout Overview page | Goes to wrong page | 9 |

# 7. Conclusion and Recommendation

Based on the testing performed on SauceDemo web application, the following conclusions are drawn:

- Total 69 test cases were executed covering all major modules of the application

- 60 test cases (86.95%) passed successfully

- 9 test cases (13.04%) failed with defects logged

- Total 9 defects were found - 3 High, 3 Medium, 3 Low severity

- High severity defects include: locked user login, empty cart checkout, Reset App State bug

- All 3 High severity defects should be fixed before production release

- Medium and Low severity defects should be fixed in next release cycle

Overall Assessment: The application is NOT ready for release in current state. High severity defects must be resolved and re-tested before sign-off.

# 8. Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Tester | Darshan |  | March 2026 |
| Reviewer |  |  |  |

Document Version: 1.0 | Prepared by: Darshan | Date: March 2026